Expense Tracker

PROJECT PROPOSAL

Personal Finance Tracking — v2.3.0

✅ All features delivered

| Field | Value |
| --- | --- |
| Project | Expense Tracker |
| Version | v2.3.0 |
| Date | 2026-03-28 |
| Status | ✅ All milestones completed |
| Author | Sayu-V |
| Repository | github.com/Sayu-V/expense-tracker |
| Stack | FastAPI · SQLModel · PostgreSQL · React 18 · Vite 5 |
| Deployment | Docker Compose (PostgreSQL 15 + FastAPI + Vite frontend) |

# 1. Executive Summary

Expense Tracker is a full-stack personal finance management application built with FastAPI, SQLModel, PostgreSQL, React 18, and Vite. It enables individuals to track daily expenses and income, set monthly budgets, and receive AI-driven spending insights — all through a clean, responsive interface.

As of v2.3.0, all originally planned and extended features have been delivered. The app now covers bank statement import (PDF & CSV), an Import Rules engine, recurring expenses, spending alerts, goal tracking, AI chat, PWA offline support, a Galaxy 3D theme, and a consolidated Settings hub.

# 2. Problem Statement

Individuals who manage personal finances with spreadsheets or memory lack real-time visibility into spending patterns, budget adherence, and savings progress. Existing tools are either too complex, subscription-gated, or require sharing financial data with third-party cloud services.

There is a clear need for a self-hosted, open-source, privacy-first expense tracker that is both powerful enough for detailed analysis and simple enough for daily use on any device.

# 3. Proposed Solution

A single-command Docker Compose application providing a FastAPI REST backend, a React SPA frontend, and a PostgreSQL database. No external APIs are required for the core feature set. AI categorisation, insights, and chat are implemented locally with rule-based engines.

- Self-hosted — runs on any machine with Docker

- Responsive PWA — installable on mobile, works offline

- Bank import — parse Canara Bank PDFs and generic CSVs automatically

- Privacy-first — no data leaves the machine; no subscriptions

# 4. Objectives

- Track all daily expenses and income with category, date, amount, and notes

- Set and monitor monthly budgets per category with visual progress bars

- Surface AI-driven insights (10 rule-based insight types) with no external API

- Import bank statements (PDF or CSV) with smart auto-categorisation

- Run recurring expenses automatically based on user-defined templates

- Track savings goals with SVG progress rings and projected completion dates

- Provide a natural-language Chat interface for querying personal finance data

- Support offline use via PWA with Service Worker caching strategies

- Deliver a polished multi-theme UI (Light / Dark / Galaxy) on all screen sizes

# 5. Technology Stack

| Layer | Technology | Version | Purpose |
| --- | --- | --- | --- |
| Backend Framework | FastAPI | 0.111 | REST API, async, OpenAPI docs |
| ORM / DB Layer | SQLModel | 0.0.18 | Typed models, Pydantic v2 validation |
| Database | PostgreSQL | 15 | Primary data store |
| Frontend | React | 18.3.1 | SPA with hooks and context |
| Build Tool | Vite | 5.2.13 | Fast HMR dev server, production build |
| Charts | Recharts | 2.12.7 | Pie, bar, line, treemap charts |
| HTTP Client | Axios | 1.7.2 | Frontend → backend API calls |
| Date Handling | date-fns | 3.6.0 | Date formatting and arithmetic |
| PDF Parsing | pdfplumber | 0.11.0 | Canara Bank PDF statement extraction |
| File Upload | python-multipart | 0.0.9 | Multipart form-data for imports |
| Date Utils | python-dateutil | latest | relativedelta for recurring date maths |
| Container | Docker Compose | 3.8 | One-command deployment |
| Testing | pytest + httpx | latest | 12 tests, in-memory SQLite fixture |
| PWA | Service Worker | custom sw.js | Cache-first shell, network-first API |

# 6. Core Features

| Feature | Priority | Version | Status |
| --- | --- | --- | --- |
| Expense & income tracking (CRUD) | Must Have | v1.0.0 | ✅ Completed |
| Category management with emoji picker | Must Have | v1.1.0 | ✅ Completed |
| Monthly budget with progress bars | Must Have | v1.0.0 | ✅ Completed |
| AI auto-categorisation (rule-based) | Should Have | v1.1.0 | ✅ Completed |
| Period selector (Week/Month/Quarter/Year) | Must Have | v1.3.0 | ✅ Completed |
| Dashboard with 6 analytical widgets | Must Have | v1.0.0 | ✅ Completed |
| Light/Dark theme system | Should Have | v1.3.0 | ✅ Completed |
| Mobile responsive design | Must Have | v1.4.0 | ✅ Completed |
| Export to CSV | Should Have | v1.5.0 | ✅ Completed |
| Chat with your data (NLP, local) | Nice to Have | v1.5.0 | ✅ Completed |
| Recurring expenses | Should Have | v1.7.0 | ✅ Completed |
| Spending alerts (budget/spike) | Should Have | v1.7.0 | ✅ Completed |
| Goal tracker with SVG progress ring | Should Have | v1.7.0 | ✅ Completed |
| Year-over-year comparison chart | Nice to Have | v1.8.0 | ✅ Completed |
| Predicted monthly spend | Nice to Have | v1.8.0 | ✅ Completed |
| Bank statement import (PDF & CSV) | Must Have | v2.0.0 | ✅ Completed |
| Income source classification | Should Have | v2.0.0 | ✅ Completed |
| Import Rules engine (AND/OR, retroactive) | Should Have | v2.1.0 | ✅ Completed |
| PWA offline support + install | Nice to Have | v2.2.0 | ✅ Completed |
| Cursor-based pagination (thousands of rows) | Should Have | v2.2.0 | ✅ Completed |
| Galaxy 3D theme | Nice to Have | v2.2.0 | ✅ Completed |
| Settings hub (consolidated sidebar) | Should Have | v2.3.0 | ✅ Completed |
| Cross-platform LF safety (.gitattributes) | Must Have | v2.3.0 | ✅ Completed |

# 7. AI Insights Engine

10 rule-based insight types — no external API required:

| Rule | Name | Trigger Condition |
| --- | --- | --- |
| 1 | budget_overspend | Any category exceeds 100% of its monthly budget |
| 2 | burn_rate | Current monthly spend pace exceeds last month by >20% |
| 3 | mom_spike | Any category spend this month > 1.5× last month (min ₹500) |
| 4 | top_category | One category represents >40% of total monthly spend |
| 5 | unusual_expense | Single transaction >3× the average for that category |
| 6 | savings_opportunity | Discretionary spend (Food, Entertainment) >30% of total |
| 7 | streak | User has logged transactions for 7+ consecutive days |
| 8 | daily_rate | Daily burn rate × days remaining projects >110% of spent-so-far |
| 9 | savings_rate | Spend ≥ income for the month, or savings rate < 0% |
| 10 | yoy_comparison | Current month spend differs from same month last year by ≥15% |

# 8. Delivery Timeline

| Milestone | Version | Description | Target | Status |
| --- | --- | --- | --- | --- |
| M1 | v1.0.0 | Project scaffold, DB models, API routers, basic React UI, 12 tests | Day 1 | ✅ Done |
| M2 | v1.1.0 | Income tracking, AI auto-categorise, emoji categories | Day 2 | ✅ Done |
| M3 | v1.3.0 | Apple design system, period selector, drill-down, dark/light theme | Day 3 | ✅ Done |
| M4 | v1.5.0 | Mobile responsive, Chat AI, CSV export, bulk delete, budget CRUD | Day 4 | ✅ Done |
| M5 | v1.7.0 | Recurring expenses, spending alerts, goal tracker | Day 5 | ✅ Done |
| M6 | v1.8.0 | YoY chart, predicted spend, smart insights (10 rules) | Day 6 | ✅ Done |
| M7 | v1.9.0 | Rich emoji picker, collapsible sidebar, polished chart themes | Day 7 | ✅ Done |
| M8 | v2.0.0 | Bank statement import (PDF & CSV), income sources, 10 new categories | Post-MVP | ✅ Done |
| M9 | v2.1.0 | Import Rules engine with priority, AND/OR logic, retroactive apply | Post-MVP | ✅ Done |
| M10 | v2.2.0 | PWA offline, cursor pagination, Galaxy theme, 3D splash, feature board | Post-MVP | ✅ Done |
| M11 | v2.3.0 | Settings hub, button system, .gitattributes, docs overhaul | Post-MVP | ✅ Done |

# 9. Non-Functional Requirements

| NFR | Requirement | How Achieved |
| --- | --- | --- |
| Performance | Dashboard loads in < 2 s on LAN | Cursor pagination; Promise.all parallel API calls |
| Scalability | Handles thousands of expense rows | Keyset cursor pagination (no OFFSET slowdown) |
| Offline | App usable without internet connection | PWA Service Worker: cache-first app shell |
| Privacy | No data leaves the machine | Self-hosted Docker; no external AI APIs |
| Portability | Runs on Windows, macOS, Linux | .gitattributes enforces LF; Docker isolates deps |
| Testability | 12 pytest tests pass in-memory | SQLite StaticPool fixture; no Docker required |
| Maintainability | Clear service / router separation | 11 routers, 8 services, typed SQLModel schemas |
| Accessibility | Keyboard nav; min tap target 44px | Apple HIG touch targets; keyboard close on Escape |

# 10. Constraints

- Single-user deployment — no multi-tenancy, no user authentication layer

- Import session store is in-memory (30-minute TTL) — not suitable for multi-instance horizontal scaling without Redis

- Chat AI is keyword-based, not LLM-backed — complex natural language questions beyond defined intents return a fallback

- PDF parsing is tuned for Canara Bank 8-column table format; other bank PDF layouts require parser extension

- Secrets managed via .env file — production deployments should use Docker Secrets or a vault

# 11. Out of Scope

- Multi-user accounts or authentication

- Cloud sync or remote database hosting

- Mobile native apps (iOS / Android)

- Automated bank feed connections (open banking / PSD2)

- LLM-powered chat (requires external API integration)

- Automated bill payment or financial transaction execution

# 12. Sign-Off

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Project Owner | Sayu-V | 2026-03-28 | — |
| Lead Developer | Sayu-V | 2026-03-28 | — |
| Reviewer | — | — | — |

Expense Tracker — Project Proposal — v2.3.0 — 2026-03-28